From everything you've shared over the last few days, here's the **actual status** of Mitra 3.0 today—without hype.

# Overall Progress: ~45–50%

The **foundation is becoming solid**, but the ERP workflows are still incomplete.

---

# ✅ Completed

### Infrastructure

* Docker/Podman deployment

* PostgreSQL

* Redis

* MinIO

* Ollama integration

* Authentication

* Tenant support

**Status:** Stable

---

### Project Module

* Project CRUD

* Project creation fixed

* Backend validation

* Frontend updated

**Status:** Mostly complete

---

### Tool Master

* CRUD

* Import from PMM database

* Historical BM data imported (~1000+ tools)

* Search

* Pagination

* Filters

**Status:** Good first version

---

### Engineering File Indexer

This is probably the biggest achievement.

Completed:

* SMB indexing

* Metadata database

* Folder hierarchy

* Incremental scan

* Duplicate detection

* Single-tool scan

* API

* Frontend page

This becomes the backbone for every engineering module.

**Status:** Complete (v1)

---

### Historical Engineering Data

Imported:

* BM

* IM

* Part Lists

* Historical PMM data

Huge amount of engineering knowledge is now searchable.

---

# 🟡 Partially Complete

### Documents

Basic structure exists.

Missing:

* Versioning

* Preview

* Approval

* Workflow

---

### BOM

Only basic.

Missing:

* Cost rollup

* Revision management

* Compare BOMs

* ERP integration

---

### Workflow

Exists.

Needs:

* Production workflows

* Engineering approvals

* ECO automation

---

### AI

Infrastructure exists.

Missing:

* Engineering reasoning

* Drawing analysis

* Tool recommendations

* BOM intelligence

* Manufacturing assistant

---

# ❌ Still Missing

These are the real ERP modules.

## Manufacturing

Needs:

* Operations

* Routing

* Machines

* Scheduling

* WIP

* Production tracking

---

## Planning

Needs:

* Capacity planning

* Machine loading

* Delivery planning

---

## Procurement

Needs:

* Purchase Requests

* RFQ

* PO

* Vendor workflow

---

## Inventory

Needs:

* Raw materials

* Finished goods

* Tool inventory

* Stores

---

## Quality

Needs:

* Inspection

* NCR

* CAPA

* FAI

---

## Service

Needs:

* Mold service history

* AMC

* Breakdown tracking

---

# AI Vision

This is where Mitra becomes different from a normal ERP.

Not yet built:

* AI Engineering Assistant

* Drawing understanding

* BOM generation

* Manufacturing recommendations

* Knowledge graph

* Engineering search

* Chat with Tool

* Chat with Drawings

---

# Immediate Next Priority

I would **not** build more isolated CRUD modules.

Instead, start integrating what you've already built.

Priority:

1. Tool Master Workspace

* Project

* Engineering Files

* Part Lists

* Drawings

* Documents

* BOM

* Timeline

2. Document Management

3. Drawing Viewer

4. BOM Intelligence

5. AI Engineering Assistant

---

# What Mitra is Today

Today, Mitra is **no longer just a CRUD application**.

It has become:

* A multi-tenant ERP foundation

* A centralized engineering database

* A searchable engineering knowledge platform

* An indexed engineering file system

* A historical tooling repository

What it is **not yet** is a complete engineering operating system. The next phase is to connect these pieces into a unified workspace where a tool (e.g., BM458) becomes the central object, with projects, files, drawings, BOMs, documents, workflows, and AI all revolving around it.

That integration phase will deliver the biggest leap in capability.